Warren County Construction Projects as of 3/31/25

**HMA Resurfacing Project on G76 Hwy:**

Warren County HMA Resurfacing Project HDP-C091(143)- -6B-91 on G76 Hwy. from New Virginia City Limits East to Hwy. 69. Project is currently in the design phase with an anticipated letting date of November 2025.

**Bridge Replacement Project on 180th Ave. Sec. 36, T74N – R23W:**

Bridge Replacement Project BROS-C091(140)- -8J-91 located on 180th Ave. over Cotton Creek was let October 15, 2024. The contract has been awarded to A.M. Cohron of Atlantic, Iowa. The existing Pony Truss Bridge will be replaced with a 90’-0 x 30’-6 Pretensioned Prestressed Concrete Beam Bridge. The road is closed to thru traffic and no detour route has been established for this project. The bridge is currently under construction with an anticipated completion date sometime in July.

**Local Bridge Replacement Project on 220th Ave. Sec. 27, T76N – R22W:**

Local bridge replacement project located on 220th Ave. over Branch of Coal Creek, approximately 0.6 miles South of Hwy. 92. This project has a tentative start time of late summer/early fall of 2025. Project is in the design phase. 220th Ave. will be closed to thru traffic with no detour route. Estimated closure time will be 2 – 3 months depending on weather.

**Bridge Replacement Project on 65th Ave. Sec. 13, T75N – R25W:**

Bridge Replacement Project BROS-C091(142)- -5F-91 located on 65th Ave. over Branch of South River. Project is currently in the design phase with an anticipated letting date of August 2025.